# Master Document — Team Page Mock Sprint

Worked example — Team Byte Size

# [Login Restyling Bootstrap] Task 1 —Write Requirements: Team Page & Login Styling

| Role | BA — Anthony Phan | Date | Wednesday, 12 August 2026 |
| --- | --- | --- | --- |

Completion comment

Done:

Documented and determined the content fields for the team page (name, photo, role, blurb) and confirmed the login work is styling only, with no changes to existing authentication logic,  session behaviour and validation. Also documented edge cases such as missing or broken photos, long blurb text and additional team members.

Deliverable:

Login Styling and Team Page Requirements document. Document has been committed to the repo in the 'BA-Docs' folder and it is also linked in the team Planner.

Note for next role: One additional person has join the team so make 5 sections for team members.

Git URL: https://github.com/JKaizenCode/ai-digital-marketing-team-b/blob/main/docs/BA-Docs/Login_Styling_and_Team_Page_Requirements.docx

# [Login Restyling Bootstrap] Task 2 — Design Login Style & Team Page Layout

| Role | UX — ChungHeng | Date | Thursday, 13 August 2026 |
| --- | --- | --- | --- |

Completion comment

Done: Created the UX Design Specification with the project scope, user profile, primary user story, user flow, edge cases, and acceptance criteria. Created a responsive Team Members page mock-up with left-side navigation, a Logout button, and five team members.

Deliverable: Requirements Documents, Committed to the team repo under "UX-Docs"

Note for next role: Login authentication, validation, and session handling must remain unchanged. Team Members must be below Dashboard in the sidebar. Each member requires a photo, name, role, and blurb. The remaining UX work is the low-fidelity wireframes, Login-page mock-up, visual consistency review, and BA validation.

Git URL: https://github.com/JKaizenCode/ai-digital-marketing-team-b/blob/main/docs/UX-Docs/Apsis-VR-Sprint-1-UX-Design-Specification.docx

# [Login Restyling Bootstrap] Task 3 — Validate Design Against Requirements

| Role | BA — Anthony Phan | Date | Thursday, 13 August 2026 |
| --- | --- | --- | --- |

Completion comment

Done:

Checked the UX mockups against the requirements document. Confirm every field is represented, the login mockup stays styling-only, and edge cases have a visible design treatment. Flagged any gaps back to UX before approval.

Deliverable:

Created validation document. Committed to team repo and linked in the team Planner.

Note for next role:

Devs, you're clear to build according to the design file, no open questions from BA's side.

Update on

Handover

Git URL: https://github.com/JKaizenCode/ai-digital-marketing-team-b/blob/main/docs/BA-Docs/UI-UX_Design_Validation_Document.docx

# [Login Restyling Bootstrap] Task 4 — Style Login Page

| Role | Dev 1 — Arnav Jain | Date | Sunday, 15 August 2026 |
| --- | --- | --- | --- |

Completion comment

Done:

Restyled the login and sign up pages using a shared design system (colour,

typography, spacing, buttons). Styling only — authentication, validation and

session handling unchanged, confirmed by automated tests. Usable on desktop

and mobile.

Deliverable:

Restyled Login and Sign up pages committed to the repo. Implementation summary

committed to 'BA-Docs'.

Note for next role: Use the shared Button, Card and Field components for new

screens so styling stays consistent.

Update on

Login_Styling_and_Team_Page_Implementation.docx

Git URL (commit):  https://github.com/JKaizenCode/ai-digital-marketing-team-b/commit/54c0e4cd7398e76509f8d81e8483f3a61fc4471e

REAL OUTPUT — rendered login page

# [Login Restyling Bootstrap] Task 5 — Build Team Page & Auth Redirect

| Role | Dev 1 — Arnav Jain | Date | Sunday, 16 August 2026 |
| --- | --- | --- | --- |

Completion comment

Done:

Built the Team Members page — team name heading, one card per member (photo,

name, role, blurb), placeholder for missing photos, responsive layout. Added

Team Members to the sidebar below Dashboard. Not reachable without a valid

login.

Deliverable:

Team Members page committed to the repo. Implementation summary in 'BA-Docs'.

Note for next role: Members stored in Firestore — add photos via photoURL, no

code change needed. Four seeded; a fifth is required.

Update on

Login_Styling_and_Team_Page_Implementation.docx

Git URL (commit):  https://github.com/team-byte-size/team-page/commit/7f3b8d1

# [Login Restyling Bootstrap] Task 6 — Test Login → Redirect → Team Page Flow

| Role | Dev 2 — Minh Cuong Vu | Date | Sunday, 16 August 2026 |
| --- | --- | --- | --- |

Completion comment

Completion comment

Done: Tested the full happy path on the deployed URL — valid login, redirect fires, all member cards render correctly with photo/role/blurb, expand-on-long-text works.

Deliverable: Test script and test report.

Note for next role: No issues found on the happy path. Moving on to edge cases next.

Git URL (test report):  https://github.com/JKaizenCode/ai-digital-marketing-team-b/blob/main/docs/Test%20Cases/Test%20Case%201_%20Login%20-_%20Team%20PageVerification.docx

# [Login Restyling Bootstrap] Task 7 — Test Edge Cases & Log Bugs

| Role | Dev 2 — Minh Cuong Vu | Date | Sunday, 16 August 2026 |
| --- | --- | --- | --- |

Completion comment

Done: Tested invalid login, direct team-page URL access without login, missing-photo member, and an unusually long blurb. No bugs found.

Deliverable: Edge case test report.

Note for next role: PM everything passed, nothing outstanding for Dev 1 to fix before your review.

Git URL:

https://github.com/JKaizenCode/ai-digital-marketing-team-b/blob/main/docs/Test%20Cases/Test%20Case_%20Login%20%26%20Profile%20Edge%20Case%20Testing.docx

# [Login Restyling Bootstrap] Task 8 — Final Review & Sign-Off

| Role | PM — Jeron Rinon | Date | Sunday, 16 August 2026 |
| --- | --- | --- | --- |

Completion comment

Done: Reviewed the feature end-to-end against the requirements and design. Verified every prior task's checklist and completion comment. Everything matches — approved.

Deliverable: Sign-off note.

Note for next role: None — feature complete, board closed out.

# Master Document — AI Digital Marketing Team Sprint 1 Week 1

# [DESIGN/PRODUCT] - Sprint tracking, requirement & client cadence: 360

| Role | PM — Jeron Rinon | Date | Sunday, 23 August 2026 |
| --- | --- | --- | --- |

Completion comment

DONE: Completed creating planner docs notes and deliverables for the team, created team workflow and templates for the document specification, and made repo for a shared location to track team, reviewed team members specification.
DELIVIRABLE: Manage team task to create deliverables for clients satisfaction to create a work flow
NOTE FOR THE NEXT ROLE: N/A

# [DESIGN/PRODUCT] - AI Search Manager agent spec: 240

| Role | Dev — Minh Cuong Vu | Date | Sunday, 23 August 2026 |
| --- | --- | --- | --- |

Completion comment

DONE:23/8/26

COMPLETION NOTES: Market Research Analyst have added key information: purpose, role description, KPIs, skills, and workflow process.

DELIVIRABLE: Completed Document

NOTE FOR THE NEXT ROLE; N/A

LINK TO THE DOC:

https://github.com/JKaizenCode/ai-digital-marketing-team-b/blob/main/docs/AI-Role-Specification/Market%20Research%20Analyst%20Doc.docx

# [DESIGN/PRODUCT] - Content Manager role agent spec: 240

| Role | Dev — Arnav Jain | Date | Sunday, 23 August 2026 |
| --- | --- | --- | --- |

Completion comment

COMPLETION NOTE

DONE:23/08/26

Reviewed the AI Agent Specification Template and the Graduate Handbook. Confirmed the Content Manager role and its six specialist agents with Ajith. Completed the template end to end for the department's first agent — Landing Page Writer.

DELIVERABLE:

Landing Page Writer was selected first because it sits closest to the client's stated commercial objective. Design only because no agent has been configured, connected or run. Build begins in Sprint 2 after client sign-off.

NOTE FOR THE NEXT ROLE:

- No brand and voice pack yet. Until Ajith supplies one, the "Consistency" check in the rubric has nothing to score against, and this blocks the Content agent.

LINK TO THE DOC:

https://github.com/JKaizenCode/ai-digital-marketing-team-b/blob/specs/Content_Manager_Agent_Specification-2.docx

# [DESIGN/PRODUCT] - Authority Manager role first agent spec: 240

| Role | Dev—Anthony Phan | Date | Sunday, 23 August 2026 |
| --- | --- | --- | --- |

Completion comment

DONE:

Completed the Authority Manager Agent Specification document using the template provided. Within the document the agent's definition, purpose, goals, responsibilities, KPIs, required skills, workflow, tools/APIs/resources, research/sources and client questions/assumptions.

DELIVERABLE:

Completed the Authority Manager Agent Specification Document; its available on Teams Shared Documents: Authority_Manager_Agent_Specification.docx

NOTE FOR THE NEXT ROLE:

Please review the document and confirm that it aligns and concedes with the clients requirements and specifications. Specifically, please confirm and verify the Authority Manager KPIs, workflow, tools and how the role coordinates and manages the three AI Agents; the Digital PR Specialist, Backlink Auditor and the Brand Authority Builder.
If there any issues that needs to changed please inform me and don't click this task as complete until the PM has reviewed approved the document.

LINK TO THE DOC:

Authority_Manager_Agent_Specification.docx

# [DESIGN/PRODUCT] - Analytics Manager agent spec : 240

| Role | Dev — Chungheng Vong | Date | Sunday, 23 August 2026 |
| --- | --- | --- | --- |

Completion comment

DONE: Completed the Analytics Manager AI Agent Specification using the agreed team template. Defined the agent’s purpose, responsibilities, KPIs, required skills, workflow, expected outputs, tools/resources, quality checks, governance requirements, and questions/assumptions.

DELIVIRABLE: Completed Analytics Manager AI Agent Specification in Teams Shared Documents: Analytics_Manager_Agent_Specification.docx

NOTE FOR THE NEXT ROLE: Please review the specification for alignment with the team’s project scope and client requirements. Confirm the final data sources, priority KPIs, conversion definition, report format, and approval authority. The agent must only analyse approved data and make labelled recommendations; it must not autonomously modify campaigns, budgets, targeting, or content. Please do not tick this task as complete until PM review is approved.

LINK TO THE DOC: Analytics_Manager_Agent_Specification.docx

# Master Document — AI Digital Marketing Team Sprint 1 Week 2

# [DESIGN/PRODUCT] - Sprint 1 Week 2 AI agent onboarding & specification review : 360

| Role | PM — Jeron Rinon | Date | Sunday, 30 August 2026 |
| --- | --- | --- | --- |

Completion comment

COMPLETION NOTE:

DONE: Coordinated Sprint 1 Week 2 AI agent onboarding and reviewed the team's progress in teaching their assigned ChatGPT agents using the completed AI Agent Specifications from Sprint 1 Week 1.

DELIVERABLE:

Reviewed AI agent onboarding progress, specifications and alignment with the project requirements.

NOTE FOR THE NEXT ROLE:

N/A

LINK TO THE DOC:

N/A

# [DESIGN/PRODUCT] - AI Search Manager agent spec: 240

| Role | Dev — Minh Cuong Vu | Date | Sunday, 30 August 2026 |
| --- | --- | --- | --- |

Completion comment

Completion Notes:

Done(What are you doing):

I have trained the AI agent

Deliverable(what did achieve):

The AI agent training was successful. With all necessary testing completed

Notes for the next role:

Nothing to note

# [DESIGN/PRODUCT] - Content Manager role agent spec: 240

| Role | Dev — Arnav Jain | Date | Sunday, 30 August 2026 |
| --- | --- | --- | --- |

Completion comment

Done(What are you doing):

Completed and established the Content Manager AI Agent using the specification document created in Sprint 1 Week 1. The role was taught as ten sequential instruction blocks covering identity, accountability and decision rights, governance and stop conditions, workflow, KPIs, and tools and data. Understanding was then tested with eleven questions requiring the agent to reason from its configuration rather than recite it

No production work was attempted.

Deliverable(what did achieve):

AI Agent Specification — Content Manager (AI)

https://chatgpt.com/share/6a97e75e-1f00-83ec-a4a6-ebb1eacb8a54

Notes for the next role:

Please review the specification document and determine that the AI Agent on ChatGPT has been correctly and accurately established according to the document. Also confirm that the recorded assumptions and requirements are correctly reflected against the AI agent's own queries.

# [DESIGN/PRODUCT] - Authority Manager role first agent spec: 240

| Role | Dev—Anthony Phan | Date | Sunday, 30 August 2026 |
| --- | --- | --- | --- |

Completion comment

Done:
Completed and established the Authority Manager AI Agent using the specification document created in Sprint 1 Week 1. This included documenting and reviewing any further assumptions, requirements and questions that need to be established for further clarification with the client.

Deliverable:

- Authority Manager AI Agent on ChatGPT:
https://chatgpt.com/share/6a93bee2-63d8-83ec-af6c-decb1f594587

- Updated AI Agent Specifications document:
Authority_Manager_Agent_Specification.docx

Notes for the next role:

Please review the specification document and determine that the AI Agent on ChatGPT has been correctly and accurately established according to the document. Also confirm that the updated assumptions and requirements is correctly reflected with the AI agents own queries.

Please inform me if there are any issues that needs remedying and don't click the task as completed until the PM has reviewed and approved of the document.

# [DESIGN/PRODUCT] - Analytics Manager agent spec : 240

| Role | Dev — Chungheng Vong | Date | Sunday, 30 August 2026 |
| --- | --- | --- | --- |

Completion comment

Done(What are you doing): Taught the Analytics Manager agent its role using the S1W1 spec as the baseline. Pasted the spec into its custom instructions and switched its memory to project-only so it stays scoped to this project. Went through role, responsibilities, KPIs, skills, workflow, tools, and governance with it, then tested it with a few scenario questions (missing data, duplicates, unauthorized budget changes, undefined response-time target). No production work done yet, as planned for this week.

Deliverable(what did achieve): Agent now understands it can analyse and recommend but can't act on its own — won't fabricate missing data, checks data quality before calculating anything, and flags things it's unsure about instead of guessing. Put together a gaps list from the session: platform/access, top 3 KPIs, revenue data availability, who approves recommendations, output format, and duplicate-handling rules (that last one came up during testing, wasn't in the original spec).

Notes for the next role: Agent's ready for PM review. Still need answers from Ajith on the six gaps above before Sprint 2 production work can start.

# Master Document — AI Digital Marketing Team Sprint 1 Week 3

# [DESIGN/PRODUCT] - Sprint 1 Week 3 AI skills, workflows & team dependencies : 360

| Role | PM — Jeron Rinon | Date | Sunday, 30 August 2026 |
| --- | --- | --- | --- |

Completion comment

Manage dev team to properly do their input/output, create task card, review dev team output/ update status, update master document.

Deliverable (what did achieve):

Reviewed team, updated planner, reviewed teams work, updated master document.

Notes for the next role:

Team verification/ verify master cards thanks

# [DESIGN/PRODUCT] - AI Search Manager skills, workflows & dependencies : 240

| Role | Dev — Minh Cuong Vu | Date | Sunday, 30 August 2026 |
| --- | --- | --- | --- |

Completion comment

COMPLETION NOTE

Done:

Completed providing and updating the AI Search Manager AI Agent with its top 3 skills (AI-answer visibility measurement, entity and knowledge graph modelling, cross-agent orchestration and manager-level synthesis) and its 3 core workflows (visibility baseline & gap analysis, entity/knowledge graph governance, weekly quality review & reporting). This also covers its expected inputs and outputs for each workflow, including which specialist agents and department managers provide inputs and receive outputs requirements that would be used in next week's task. All of this is documented in the updated AI Search Manager AI Agent Specification document.

Deliverable:

Updated AI Search Manager AI agent with its new skills and more thorough and complete workflows as well as required inputs and outputs. There is also preliminary testing done on the AI agent using a practice test run covering all three workflows, plus a source-traceability audit. This is all documented in the AI Search Manager AI Agent Specification document which has been uploaded to GitHub.

Link To ChatGPT AI AGENT:

https://chatgpt.com/g/g-p-6a97da23cd948191af3a2dc13c68d9d1-ai-search-analyst-ai-agent/c/6aa0f5c5-ef3c-83ec-9659-c3359b29bc34

Link To Updated Specification Agent Role upload to GITHUB first:

https://github.com/JKaizenCode/ai-digital-marketing-team-b/blob/main/docs/AI-Role-Specification/Authority_Manager_Agent_Specification.docx

Notes for the next role:

Please review the document and verify the new updates and changes are working on the AI Search Manager AI agent.

If there are any issues please notify me and please don't set this task as complete until the PM has reviewed, verified and approved of the document.

# [DESIGN/PRODUCT] - Content Manager skills, workflows & dependencies : 240

| Role | Dev — Arnav Jain | Date | Sunday, 30 August 2026 |
| --- | --- | --- | --- |

Completion comment

Done(What are you doing):

Defined and locked the agent's three core skills and three workflows. Defined the inputs and outputs for each workflow, classified every input as blocking or limiting, and mapped each to a named person — including what the Landing Page Writer receives at handoff.

Deliverable(what did achieve):

Updated Content Manager AI agent with skills, workflows, inputs, outputs and exchange rules locked in the Team 38 ChatGPT workspace. Content Manager Agent Specification, covering the three skills, three workflows, full input and output definitions, named owners, session findings, open issues and outstanding questions.

Link To ChatGPT AI AGENT: https://chatgpt.com/share/e/6aa66dd9-ea54-83ec-81ec-d9de13f3bc66

Link To Updated Specification Agent Role Upload to GitHub First:

https://github.com/JKaizenCode/ai-digital-marketing-team-b/blob/main/docs/AI-Role-Specification/Content%20Manager%20Agent%20Specification.docx

Notes for the next role:

Please review the document and verify the new updates and changes are working on the Authority Manager AI agent.
If there are any issues please notify me and please don't set this task as complete until the PM as reviewed, verified and approved of the document.

# [DESIGN/PRODUCT] - Authority Manager skills, workflows & dependencies : 240

| Role | Dev—Anthony Phan | Date | Sunday, 30 August 2026 |
| --- | --- | --- | --- |

Completion comment

Done:
Completed providing and updated the Authority Manager AI Agent with the new skills and workflows. This also covers its expected inputs and outputs as including requirements that would be used in next weeks task. All of this is documented in the updated Authority Manager AI Agent Specification document.

Deliverable:
Updated Authority Manager AI agent with its new skills and more thorough and complete workflows as well as required inputs and outputs. There is also some preliminary testing done on the AI agent. This is all documented in the Authority Manager AI Agent Specification document which has been uploaded to GitHub.

Link To ChatGPT AI AGENT:
https://chatgpt.com/share/6aa26264-9960-83ec-967f-c4992a2974a4

Link To Updated Specification Agent Role upload to GITHUB first:
https://github.com/JKaizenCode/ai-digital-marketing-team-b/blob/main/docs/AI-Role-Specification/Authority_Manager_Agent_Specification.docx

Notes for the next role:
Please review the document and verify the new updates and changes are working on the Authority Manager AI agent.
If there are any issues please notify me and please don't set this task as complete until the PM as reviewed, verified and approved of the document.

# [DESIGN/PRODUCT] - Analytics Manager skills, workflows & dependencies : 240

| Role | Dev — Chungheng Vong | Date | Sunday, 30 August 2026 |
| --- | --- | --- | --- |

Completion comment

Done(What are you doing):
Taught the Week 1 baseline specification to the Analytics Manager AI agent section by section (role boundaries, KPIs, required skills, workflow, tools, and governance grounding in NIST AI RMF and WCAG). Stress-tested the agent against three realistic scenarios — missing data, duplicate records, and an unauthorized budget-change request — to confirm it held its defined boundaries. During this process, reviewed the official project charter and identified that Analytics Manager is defined as a human supervisory role rather than an AI agent role, with the AI work sitting under three specialist agents (Marketing Data Analyst, SEO Performance Analyst, Dashboard Builder). Restructured the specification and the agent's role definition accordingly, and defined how the specialist agents exchange information with each other (Marketing Data Analyst and SEO Performance Analyst outputs feeding into the Dashboard Builder).

Deliverable(what did achieve):
The agent correctly held its role boundaries across all three tested scenarios — it did not attempt to resolve the missing data or duplicate records on its own authority without flagging them, and it explicitly refused the unauthorized budget-change request rather than acting on it. The specification was updated with a new Section 9 (Sprint Update) documenting the role restructure, the specialist agent breakdown, the Week 2 test results, and a new open question for the client on publication-approval authority. Both the agent and the specification now reflect the human-supervised, three-specialist structure defined in the project charter rather than the original single-agent model.

Link To ChatGPT AI AGENT:
https://chatgpt.com/g/g-p-6aa50290a45c819192de4879b4f7377a-analytics-manager-ai-agent/project

Link To Updated Specification Agent Role upload to GITHUB first:
https://github.com/JKaizenCode/ai-digital-marketing-team-b/blob/main/docs/AI-Role-Specification/Analytics_Manager_Agent_Specification.docx

Notes for the next role:

The Analytics Manager role is supervisory only — do not scope it as an agent that performs analysis directly. Direct any analysis, KPI calculation, or reporting work to the three specialist agents (Marketing Data Analyst, SEO Performance Analyst, Dashboard Builder), each of which has its own defined boundaries and cannot independently change campaigns, budgets, or published content. There is an unresolved governance gap on publication-approval authority, flagged during Week 3 testing, that needs client clarification before any specialist agent output is treated as final. Six open questions (five from Week 1 plus the new publication-approval question) are still pending client response ahead of Sprint 2.