RMIT Capstone Programming Project 2026 – Team 38

AI Digital Marketing Team B – HP-001 Requirements

Requirement & Workflow Specification | Sprint 2 Week 2

# 1. Purpose

This document defines the requirements, ownership, dependencies and handoff flow for Team B’s Sprint 2 Week 2 work on HP-001. The objective is to produce a review-ready HP-001 content package, validate it through relevant specialist inputs, and provide the refined content to Team A for landing-page and conversion work.

# 2. Scope

| Page | HP-001 |
| --- | --- |
| Title | Bring a Fully Hosted VR House Party to Your Home |
| URL | https://virivr.com.au/house-party/ |
| Intent | Commercial / national service landing page |
| Primary keyword | VR party at home |
| Secondary themes | house party VR; VR house party; mobile VR party; VR birthday party at home; hosted house party entertainment |

Sprint 2 Week 2 is focused on HP-001. HP-002 and HP-003 are not the active content deliverables for this week.

# 3. HP-001 Content Requirements

Use an answer-first structure that immediately explains the service and value proposition.

Clearly communicate suitability, age and group/capacity information supported by supplied evidence.

Communicate customer-relevant capacity information rather than internal station-management details.

Address supported planning questions: group size/capacity, space and safety, power/connectivity, setup and pack-down, experiences, weather, and service area.

Clearly describe what is included in the hosted service.

Include optional food or venue information only where supported by evidence.

Use verified pricing information only; do not invent or assume prices.

Use a clear CTA focused on checking availability/date/postcode.

Use appropriate H1/H2 structure and SEO/AEO-oriented content organisation.

Avoid unsupported claims and internal terminology that is not useful to customers.

Keep HP-001 distinct from HP-002 and HP-003; do not merge the three pages.

# 4. Team B Roles and Responsibilities

| Owner | Role | HP-001 responsibility | Key handoff |
| --- | --- | --- | --- |
| Jeron | PM / BA | Coordinate dependencies, handoffs, review gates, client communication and tracking. | Team → Ajith → Team A |
| Minh | AI Search Manager | Produce target keyword, SEO/AEO topic and user-question requirements. | → Arnav; → Jerome |
| Jerome | AI Visibility Specialist | Use Minh’s search inputs to identify AI visibility opportunities, gaps and actions. | → Anthony |
| Anthony | Authority Manager | Validate authority, evidence, trust and citation/proof requirements. | → Arnav |
| Chungheng | Analytics Manager | Define measurement and validation requirements and success indicators. | → Arnav / Team A |
| Arnav | Content Manager | Integrate specialist inputs and produce/refine the HP-001 content package. | → Ajith → Hoang/Mirna |

# 5. Specialist Supply Chain

Minh → Jerome → Anthony → Arnav

Additional inputs run in parallel:

Minh → Arnav (primary search/AEO/SEO/question input).

Chungheng → Arnav (measurement/validation input).

Relevant CRO/conversion context → Arnav / landing-page side.

Jeron coordinates visibility of dependencies and review; he is not a mandatory document relay for every output.

The Minh → Jerome → Anthony → Arnav chain is the team’s working specialist supply chain. Minh’s direct input to Arnav remains a core content dependency.

# 6. Required Handoffs

| Handoff | Output | Acceptance condition |
| --- | --- | --- |
| Minh → Arnav | Target keywords, SEO/AEO topics and relevant house-party questions. | Usable directly for HP-001 content planning. |
| Minh → Jerome | Search/AEO/SEO/question set. | Usable for AI-visibility analysis. |
| Jerome → Anthony | AI visibility findings, answer gaps, citation/visibility patterns and actions. | Clear gaps/actions identified. |
| Anthony → Arnav | Authority, evidence, trust and citation/proof requirements. | Actionable requirements and content risks identified. |
| Chungheng → Arnav | Measurement, validation and success requirements. | Measurement needs are clear. |
| Arnav → Ajith | Review-ready HP-001 content package. | Complete enough for client/content review. |
| Ajith → Team | Review feedback and required corrections. | Changes are recorded and actionable. |
| Arnav → Hoang/Mirna | Reviewed/refined content and relevant context for page/CRO implementation. | Team A can use the package for final substantive work. |

# 7. Client Review Gate

Ajith’s review is a content-quality gate. The team should notify Ajith when HP-001 content is ready. Arnav owns content corrections; Jeron coordinates the review and tracks decisions.

Record material feedback and unresolved issues.

Apply required content/factual/structural corrections.

Treat the refined package as the input for final Team A landing-page/CRO work.

Team A may continue parallel agent/page preparation while this review is underway.

# 8. Team A Parallel Work

Hoang and Mirna can work in parallel while Team B completes the content supply chain. They may prepare/test their agents, page structure and CRO approach. Final substantive landing-page and conversion work should use the reviewed/refined HP-001 content.

Hoang: landing-page implementation and presentation.

Mirna: CRO/conversion evaluation, customer journey, CTA, friction and trust considerations.

Naziba: Team A PM/coordination bridge.

Team B supplies reviewed/refined content and relevant inputs; Team A owns its landing-page/CRO execution.

# 9. Acceptance Criteria

HP-001 remains a standalone national commercial landing page.

Main customer planning questions are answered clearly.

H1/H2 and answer-first structure are coherent.

Relevant SEO/AEO/search-question requirements are incorporated.

Authority/evidence/trust requirements are addressed where applicable.

Measurement/validation requirements are identified.

No unsupported pricing or factual claims are introduced.

Customer-relevant capacity and practical requirements are clear.

A clear availability/date/postcode CTA is present.

Ajith review is completed or all outstanding review items are explicitly recorded.

The final content package is usable by Team A.

# 10. Out of Scope for Sprint 2 Week 2

Completing HP-002 as the primary deliverable.

Completing HP-003 as the primary deliverable.

Merging HP-001, HP-002 and HP-003 into one page.

Owning Team A’s landing-page implementation or CRO execution.

Inventing pricing, capacity or service details not supported by supplied evidence.

# 11. Deliverables

| Owner | Deliverable | Purpose |
| --- | --- | --- |
| Minh | HP-001 Target Keywords + AEO/SEO + User Question Set | Search/AEO requirements |
| Jerome | HP-001 AI Visibility Findings / Actions | AI visibility gaps and actions |
| Anthony | HP-001 Authority & Evidence Validation | Authority, evidence and trust requirements |
| Chungheng | HP-001 Measurement & Validation Requirements | Measurement and validation |
| Arnav | HP-001 Review-Ready / Approved Content Package | Primary content deliverable |
| Jeron | HP-001 Coordination, Handoff & Review Record | Traceability and client-review coordination |

# 12. Repository Traceability

Each specialist should link or attach their output to the corresponding deliverable so the final HP-001 package has a clear evidence and handoff trail. This page is the repository-level requirement reference for Team B’s Sprint 2 Week 2 HP-001 work.